## Slide 1
City of Stamford, Connecticut
Board Of Finance
ERP Project Update
May 11, 2023
Innovating Since 1641

## Slide 2: State of the ERP Project
ERP projects have multiple phases:
  Implementation – complete
  Stabilization – working out initial issues and user acclimation to the system - in progress
  Optimization – Increasing utilization of technology and business processes - next
Financials Go-live: March 6th
  Smooth cutover and go-live for Oracle and Teller
    1 system issue to-date: Budget query response time was lagging; fixed within 3 days
    User Access – Single Sign On
    Data segment access – accounts users can access
    Role assignments – what a user can do in the system
Notes: Todd
Acknowledging the fact that the BOF got this project started and Board member participation
The board participants are the watch dogs that will report back to the boards on our progress and issues

## Slide 3: State of the ERP Project

## Slide 4: State of the ERP Project
Issue Volume

## Slide 5: ERP Financials Business Process Changes
Budgetary control by Minor Object (line-item) has been selected
  Grouping of detail accounts into spending categories (minor object) to enable more departmental flexibility and fewer transfers while controlling spending at a responsible level
  Accommodates price fluctuations without enabling inappropriate cross-category spending
  Grouped by types of line items such as wages, supplies, professional services
  The budget will continue to be developed and presented by detail account
  Spending will continue to be by detail account
  Identification of the Minor Object as the Budget Control will allow the system to process payments within the category of the Minor Object regardless of funding availability in the detail account
    If a detail account has need for additional funding, another detail account in the same category in that department can provide it
  The transfer trigger has changed from detail account to minor category, but transfers will continue to be processed at the detail line level
Notes: Todd
Acknowledging the fact that the BOF got this project started and Board member participation
The board participants are the watch dogs that will report back to the boards on our progress and issues

## Slide 6: ERP Financials Business Process Changes
Major Object | Minor Object |  | Major Object | Minor Object
Wages | Wages |  | Employee Benefits | Employee Benefits
 | Full Time Salary |  |  | Unfunded Retirement Benefits
 | Overtime |  |  | FICA
 | Stipends |  |  | Retirement Benefits
 | Paid Time Off |  |  | Retirement Benefits
 | Accumulated Leave |  |  | Tuition
 | Retro Pay |  |  | Unemployment Comp
 | Other Salary |  |  | Payments to Insurance Fund
Purchased Professional Services | Purchased Professional Services |  | Other Objects | Other Objects
Purchased Property Services | Purchased Property Services |  |  | City Support to BOE
Purchased Other Services | Purchased Other Services |  |  | Professional Development
 | Self Insurance Payments |  |  | Transfer to Other Funds
 | Insurance Premiums |  |  | Reserve for Contingency
Capital Assets | Capital Assets |  |  | Internal Transfers
Miscellaneous | Miscellaneous |  | Supplies | Supplies
 | Community & Cultural |  |  | Utilities & Commodities
 | Volunteer Fire Dept |  |  | 
 | Debt Service |  |  | 
 | Election Expenses |  |  | 
 | Dues and Fees |  |  | 
Minor Object | Detail Object
Supplies | Office Supplies & Expenses
 | Materials & Supplies
 | Program Supplies
 | Street Painting Supplies
 | Processing Chemicals
 | Instructional Supplies
 | Animal Supplies
 | Maintenance Supplies
 | Small Tools & Replacement
Notes: Todd
Acknowledging the fact that the BOF got this project started and Board member participation
The board participants are the watch dogs that will report back to the boards on our progress and issues

## Slide 7: ERP Financials Business Process Changes
Purchase Order Carryforward
  Purchase orders for goods or services not received as of June 30 of a given FY can be carried forward from one year to the next
    As encumbrances in the new year budget
    Not in a separate bucket
  Unlike current practice, the PO related budget will be carried forward as well
  Expenditures on carried forward POs will be more visible than past years
  This practice is recommended by the City’s external auditor
  Revised year-end procedure will be forth coming
Notes: Todd
Acknowledging the fact that the BOF got this project started and Board member participation
The board participants are the watch dogs that will report back to the boards on our progress and issues

## Slide 8: ERP Financials Business Process Changes
Accounts Payable
  Invoices will be scanned into Oracle by the departments
  Departments will confirm the invoices online
  Invoices will be electronically routed through workflow
    For departmental approvals
    Accounts Payable where they will be audited, posted and paid
Notes: Todd
Acknowledging the fact that the BOF got this project started and Board member participation
The board participants are the watch dogs that will report back to the boards on our progress and issues

## Slide 9: ERP Financials Business Process Changes
A new State-compliant chart of accounts has been implemented
  Realignment of the coding structure to reflect the City’s organizational structure
    Funds
    Cost Centers (activity/program)
    Accounts (line items)
  Configured trees to enforce hierarchical controls and reporting rollups
Organization Tree
Tree Level 3 Office
Tree Level 2 Department
Tree Level 1 Cost Center
Line-Item Tree
Tree Level 3 Major Object
Tree Level 2 Minor Object (line-item)
Tree Level 1 Detail Object
Notes: Todd
Acknowledging the fact that the BOF got this project started and Board member participation
The board participants are the watch dogs that will report back to the boards on our progress and issues

## Slide 10: ERP Financials Business Process Changes
Other Noteworthy Changes
  As travel authorizations and expense reimbursement requests are entered into the system, the system will redirect users to the appropriate GSA per diem rates for the travel destination
  Project Portfolio Management is an integrated project and grants management module for capital projects, City and BOE grants, and CDBG grants
    Funding source-specific controls – bonds, grants, local funding with priorities and percentage splits
    No longer a separate database that requires manual intervention to update from the GL
  Revenue Collection, Solid Waste, Recreation, and Tax Collection systems integrated to recognize revenue daily
Notes: Todd
Acknowledging the fact that the BOF got this project started and Board member participation
The board participants are the watch dogs that will report back to the boards on our progress and issues

## Slide 11: State of the ERP Project
Oracle Permitting and Licensing (OPAL)
  Implementation phase is ongoing
  Approximately 12 months to go live
    Implemented to fit the City’s business processes
    Improved customer service via robust web payment capabilities
    Integration with Oracle financials and Can/Am Teller
    License, Permits, and other forms developed for:
      Buildings - complete
      Land Use – in progress
      Health Department – in progress
      Town Clerk
      Contractor Registration
      Engineering
      Fire Department
      Zoning
      Code Enforcement
Notes: Todd
Acknowledging the fact that the BOF got this project started and Board member participation
The board participants are the watch dogs that will report back to the boards on our progress and issues

## Slide 12: State of the ERP Project
Can/Am Teller Cashiering
Training went very well and after 2 days the Revenue Service/Collection department was ready for the live environment
Implemented March 7, 2023
Go Live day there were minimal issues with the conversion mostly related to set up – in the test environment all possible scenarios are not tested, therefore these items were found after we went live, and they are typical issues with software conversions:
  Security authorizations required tweaking
  A few missing Items in set up
  Credit Card processer connection
All issues were resolved within 48 hours

## Slide 13: State of the ERP Project
Can/Am Teller Cashiering
Teller has been processing beach, parking permits and citations for two months
There are currently no outstanding issues with Teller
The implementation of the Teller payment software will help make the resident/consumer experience in the City of Stamford quicker and more rewarding
  The ultimate goal is one stop shopping – eventually residents will be able to pay multiple invoices at one location
Our department has been trained to add additional items and set up the Oracle link without the need for a Teller programmer, thereby saving the City programming charges
Since the implementation the department has added Recreation programs to the teller software with the connecting links to Oracle.
  We are anticipating accepting payments for Recreation programs through Teller within the next week, pending approval of the set up from the Parks Department.

## Slide 14
Questions?